## Slide 1
Cloud Release Management: Including Testing Automation
  Deloitte’s Approach and Value Drivers
January 2018

## Slide 2: Problem Statement
To stay updated with the latest patch set provided by Oracle in ERP cloud environment, agility in deployments, continuity to the business operations and limiting constraints
Chart: 
| 1st Qtr | 2nd Qtr | 3rd Qtr
Sales | 0.3 | 0.3 | 0.3
Agile Deployments
Oracle Cloud ERP deployments require project teams to frequently deliver product releases of potentially deployable components and features often resulting in more frequent testing.
Frequent Patching & Business Continuity
Oracle performs frequent patching and updates to keep capabilities up to date resulting in frequent testing of impact areas in the current solution and minimal disruption – both to business operations and resources
Resource / Budget Constraints
Optimization and managing IT spend are key drivers in automation of repetitive tasks. It has become imperative companies cannot dedicated resources and budget on recurring activities like testing all the time.
Notes: Oracle provides periodic updates/patches for cloud environments to address reported issues or for introducing new features / functionality. This causes disruption to regular business and IT operations and requires business to spend time, money & effort to support cloud updates or upgrades. Bulk of this effort in release management is spent in testing activities. There is an increased need for testing automation for release management.

## Slide 3: Release Management: Oracle’s Patch and Environment Strategy
Update Type | Mandatory (Yes / No) | Delivery Schedule | Duration & Notifications | Planned Outage Time
Quarterly Updates | Yes | Non-production environments: First Friday of Quarterly Update month. Production environments: Third Friday of Quarterly Update month. | Duration: 14 – 28 hours Customer notifications including estimated duration are sent 1 week in advance | All Data Centers (estimated start time): Friday 21:00 Local Data Center Time Sydney: Friday 23:00 Local Data Center Time (AEST) Middle East Customer Environments: Thursday 10:00 US Pacific Time
Vertex Updates (Tax and Address Files) | Yes | Non-production environments: 18th of each month. Production environments: 25th of each month. | NA | No Outage Required
Infrastructure Updates | Yes | Quarterly or as needed | Duration is typically 8 hours but may vary. Customer notifications are sent up to 4 weeks in advance. | Outage times can happen on the 2nd or 4th weekend of any month but are typically applied once a quarter. End times will vary based on the scope of the updates. Oracle sends a notification when there is one scheduled.
Monthly Maintenance Packs | No | Non-production environments: First Friday of each month. Production environments: Third Friday of each month. | Duration is typically 8 hours but may vary. Customer notifications are sent up to 1 week in advance. | All Data Centers (estimated start time): Friday 21:00 Local Data Center Time Sydney: Friday 23:00 Local Data Center Time (AEST) Middle East Customer Environments: Thursday 10:00 US Pacific Time
Exception Updates | Customer Requested. An exception request is required to be raised through SR. |  |  | 

## Slide 4: Release Management using Testing Automation
Methodology and Approach

## Slide 5: Benefits: Testing Automation
Reducing the effort on the most repetitive task in deployments and updates – Testing. Initial automation will immediately bring 30% reduction in testing effort. Regular improvements in automation testing can bring an overall efficiency of 80-90% over a period of time.
  Improved resource utilization
  Ability to run the tests at convenience
  Improved business and IT resource utilization
  Business resources can perform other value added activities rather than repetitive tasks
  INCREASED EFFICIENCY AND QUALITY
  Enable business testers to rapidly execute tests, save time and enable test teams to meet aggressive deadlines.
  Automation also enables better test plan coverage, accurate defect replication, and better test execution practices
  Lower operational costs
  Reduced costs of test planning and execution by enabling use of automated test scripts
  Initial investment in RPA tool and specific test scripts creation is also minimal
  Shortened TIMELINES
  Faster turnaround time of test execution due to the automation
  After 3-4 patch test cycles, automation script defects will reduce significantly resulting in more swift test execution
TESTING
AUTOMATION

## Slide 6: Deloitte RPA Solution for Cloud ERP Functional Test Automation
Runtime Notification
Summary reports via emails with error step screenshot of failed test steps
Web based dashboards
For remote monitoring and execution of scripts with visibility to historical data
Powered by best of breed test automation tools
Selenium, Jenkins and Automation Anywhere.
One stop shop for end to end functional testing automation
The scope included Oracle ERP Cloud Order to Cash, Procure to Pay, Plan to Manufacture and Financials standard test cases
Intuitive to use
Enriched and simplified user interface provides modern experience for test script, data and execution management
Plug and play
Installation, enhancement and upgrades supported by Deloitte team and alignment with Oracle ERP cloud releases/updates
Deloitte RPA Test Automation Solution
The Deloitte RPA solution provides a significant opportunity for reduction in the testing efforts required for functional and regression testing during the frequent patching and application upgrades.
Notes: Next section after “Oracle’s Patch and Environment Strategy” slide
Need a good subtitle for it

## Slide 7: Testing Automation Scenarios: Process Summary
Business Process Areas covered within Testing Automation
Plan to Manufacture
Order to Deliver
Procure to Pay
Account to Report
Project to Close
Plan to Manufacture process area covers key processes like Defining Items, Defining Category Sets & Structure, Demand Planning, Supply Planning, Manufacturing Execution, Defining & Maintaining Costs, Managing Inventory, Cycle Counts & Physical Inventory Counts
No. of Automated Scripts available : 38
Quote to Deliver process area covers key processes like Creating Customers, Creating Quotes, Entering & Booking Sales Order, Picking, Shipping, Managing Returns & Exchanges etc.
No. of Automated Scripts available : 25
Procure to Pay process area covers the processes like Creating Internal / Purchase Requisition, Creating / Approving Purchase Order, Receiving of Inventory Items, Creating AP Invoices, Making Payments and finally transferring to GL.
No. of Automated Scripts available : 15
Account to Report process area covers business processes like Creating & Managing Journal Entries, AP / AR Invoice Creation, Managing Receipts & Payments, Recording Bank Statements, Managing Reconciliations and Period Closure.
No. of Automated Scripts available : 51
Project to Close process area covers key business processes related to Projects like Project Initiation and Planning, Defining & Managing Project Costs, Managing Billing & Invoices & Closing the projects.
No. of Automated Scripts available : 10
Notes: Next section after “Oracle’s Patch and Environment Strategy” slide
Need a good subtitle for it
Keep only L1’s.
Have definition of the process, and then # of scripts available for each process
Eg: PTM – 30 scripts
PTP – 20
Etc
L2 processes removed and put a brief description of the process flows along with the number of available scripts : Nishant – 12/4

## Slide 8: Testing Automation Approach: Upgrades and Patching
Deloitte’s approach for managing release or patch using Testing Automation is kept in sync with Oracle’s patching and environment strategy.
Deloitte’s automation support executive reviews patch/release upgrade documents, assesses impacted modules and processes
Automation support executive shares automation execution plan for the impacted scripts with client’s IT/Business leads
Plan is reviewed, modified as applicable and approved by client
Post approval from client, Automation bots will execute testing scripts in patched/ upgraded testing environments as per plan
Automation bot test execution outcomes and associated impacts are shared with client stakeholders for review
Post analysis, any changes required to existing configurations are performed and testing is re-executed
For scripts that require enhancements as a result of UX/Patch impact are updated by automation support team
Scripts fine tuned and enhanced are approved by client and tested in the patched / upgraded testing environments
c
c

## Slide 9: Testing Automation
Solution and Scope

## Slide 10: Resource & Budget : Estimation Model
Area | Estimated # of Hours |  | 
 | Simple1 | Medium1 | Complex1
New Test Scenario Automation Script Development (includes unit testing) | 27 hrs | 45 hrs | 72 hrs
Retrofits | 10 hrs | 18 hrs | 27 hrs
Execution | FTE based on number of scripts (1 FTE/day for 10 scripts) |  | 
1Complexity Guidance |  |  | 
Simple | 5-15 Steps | Complex | 25-50 Steps
Medium | 15-25 Steps | Very Complex | 50-100 Steps
Cloud Functional
Automation Development & Execution
2 FTE per Process Area (assuming 1 FTE supporting 2-3 modules2 per process area)
Pre-patch: Test Scenario creation, documentation & support. Post-patch: Only needed for support (1 FTE per process area)
2 Depending on complexity
Cloud Technical
Need basis dependency on customization in the system
Deliver
Support
Prepare & Build
Execute
Team Ramp plan flow based on phase and task
Automation team
Functional team
Technical team
2 Weeks to test patch between Non-Prod and Prod
Notes: Standard scripts that are part of automation will have estimation based on FTE
  How many FTE (Tech as well as Func) we will need to manage and execute the scripts based on timeline we proposed
  What phase will it cover
Custom scripts details
  What will be manual vs. automated
  Estimation model for automating it based on complexity
  Resource requirement

## Slide 11: Testing Automation : Proposed Timeline
 | 1 Week | 2 Weeks | 1 Week | 1 Week | +1 Week
Pre-Patch installation Onboarding & Project Plan Install Test Automation Baseline Solution Test Scenario Assessment Execution Build (Retrofit + New Scripts) Re-test Deploy to Non-Prod environment Post-Patch installation Run Automated Test Scripts Identify Issues / Suggest Resolution Support Value Added Services Impact assessment - New Enhancements/Features** Update training material and End user training** |  |  |  |  | 
Build
Execute & Test
Deliver
Prepare
Support
Patch Application in Non-Prod Environment
Patch Application in Prod Environment
* Timeline without value-add services = 6 weeks with below assumptions:
1. Total Automation scripts = 100
2. Automation scripts eligible for retrofit = 40
3. Automation scripts created for client specific test scenarios = 10
4. Scripts to be installed as-is as a part of automation bundle = 50
** Task for additional value-add service with weeks
2 weeks to test Patch between Non-Prod and Prod
Notes: Take scenario based on process area or a hypothetical client to deduce the timeline

## Slide 12: Illustrative Cost & Estimation : Program Cost
Scope | Total Hrs. | Client Fees Billed | UIPath Type
Process Area Cloud OTC Cloud PTP Cloud ATC Test Scripts = 100 | Approx. 3400 | Approx. $110,000 | Using unattended bots
 | Approx. 3800 | Approx. $120,000 | Using attended bots
Value Added Service (add-on)
Assessment - New module/enhancements ($50,000) (2-3 weeks) Training ($12,000) (1 week) Support ($20,000/week)
w1
w2
w3
w4
w5
w6
w7
Non-Prod Patching
Prod Patching
Functional
Developer
Automation Execution
Automation Developer
3
2
2
4
6
2
2
8
6
2
2
8
6
2
2
4
6
2
2
-
3
1
-
-
Calculation
Automation Efforts = 1131 Hrs.
Cloud ERP Functional Efforts = 1350 Hrs.
  2 FTE/process area
  Based on phase
Test Execution Efforts = 450 Hrs.
  Avg. 2 FTE/week
Cloud ERP Technical Efforts = 495 Hrs
  Avg. 2 FTE/week
Total Efforts : 3426 Hrs.
 | Simple |  | Medium |  | Complex | 
Type | No. of Scripts | Efforts/script | No. of Scripts | Efforts/script | No. of Scripts | Efforts/script
New | 5 | 27 | 2 | 45 | 3 | 72
Retrofit | 15 | 10 | 15 | 18 | 10 | 27
Yearly Licensing Cost (UiPath)
Software Cost 1 X Studio1 – $3,000 1 X Orchestrator1 – $20,000 Bots 3 X Bots (Unattended1 2) – $18,000 ($6,000 per bot) or 7 X Bots (Attended1 2) – $8,400 ($1,200 per bot)
1 Licensing cost provided by UiPath sales team and subject to change.
2 Calculation of bots provided in the attached sheet
Minimum Cost using attended bots: $150,000
Notes: Standard scripts that are part of automation will have estimation based on FTE
  How many FTE (Tech as well as Func) we will need to manage and execute the scripts based on timeline we proposed
  What phase will it cover
Custom scripts details
  What will be manual vs. automated
  Estimation model for automating it based on complexity
  Resource requirement

## Slide 13: Continuous Deployment
Resource Deployment and Execution

## Slide 14: Continuous Support : Year-round support & regular patch deployment
Calendar Month2 | Jan |  |  |  | Feb |  |  |  | Mar |  |  |  | Apr |  |  |  | May |  |  |  | Jun |  |  |  | Jul |  |  |  | Aug |  |  |  | Sep |  |  |  | Oct |  |  |  | Nov |  |  |  | Dec |  |  | 
Patching Schedule |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Patching Week
Prep – 1 wk
Testing – 2 wks
Support – 1 wk
Support
& Maintain
1 Only applicable once first iteration of patch testing strategy put in place including testing scenarios, scripts and automation (including tools)
2 Taking 4 weeks a month for ease of use
Team Structure | Support | Support + Testing | Support | Support | Support + Testing | Support | Support | Support + Testing | Support | Support | Support + Testing | Support
Chart: 
| Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec
Series 1 | 1 | 4 | 1 | 1 | 4 | 1 | 1 | 4 | 1 | 1 | 4 | 1
Chart: 
| Label 1 | Label 2 | Label 3 | Label 4 | Label 5 | Label 6
Column1 | 25 | 100
  33% of the time patch support/testing is required
  Increased resource leverage
  Allocation based on impacted area
PATCH
vs
REGULAR SUPPORT
  Regular support will continue 100% of the time
  Manage only daily production issues
Calendar Year
  Activities during the Advisory Phase (phase between patching)
  Design and Development of Enhancements and Change Requests for modified scope and functionality
  Perform Proof-of-Concept and Demonstrations of new functionality available through new releases
  Design and implement new modules or functionality
  Prepare training documentation and conduct knowledge transfer sessions around new functionality through new releases
  Assess and design for solutions where standard functionality through new releases can replace previously built custom solutions
Notes: Advisory Phase – 2 month periods between each patching phase; 66% of the year, where the team will perform additional activities apart from regular support activities. These will include:
  Design and Development of Enhancements and Change Requests for modified scope and functionality. Each patch will bring forth some new functionality and can lead to change requests for enhancements and changes to existing scope
  Perform Proof-of-Concept and Demonstrations of new functionality available through new releases. POC’s will lay foundation for new enhancements by helping the clients visualize additional features they can avail
  Design and implement new modules or functionality
  Prepare training documentation and conduct knowledge transfer sessions around new functionality through new and upcoming releases.
  Assess and design for solutions where standard functionality through new releases can replace previously built custom solutions.

## Slide 15: Continuous Support : Resource deployment strategy
Calendar Month2 | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec
Patching Schedule |  |  |  |  |  |  |  |  |  |  |  | 
Patch deployment
and testing
  Timeline: As per Oracle guidelines
  Resource deployment
    Model based on Testing Automation strategy
    Deployment from Execution Team (4 weeks minimum)
    Advisory team for 1 week of Prep sessions (on-need basis)
Regular support
  Timeline: Year round
  Resource deployment
    As per pre-defined support agreement (Deloitte or external vendor)
    No impact due to patch deployment
    Advisory team can be leveraged for enhancements or process improvements followed by execution team
  Subject Matter experts by Process Area
  Technical Experts by RICEW (e.g. Integration expert, DBA, PaaS extension champion, etc.)
  RPA Expert
  Functional Team Member by modules
  Technical designers & developers
  RPA tool script developers
  Daily Support Team staffed to manage day to day production issues
    Functional
    Technical
Advisory Team
Managers
Sr. Consultants
Execution Team
Sr. Consultants
Consultants
BTAs
Support Team
Consultants
BTAs
AAs
Facilitate workshops
Deployed for enhancements
Critical bug resolutions
Deployed on demand exclusively for testing
Traditional bugs and issues during testing
Documentation
Part of the core support team
Resource Structure
Profile
Roles & Responsibilities
Introduce BTAs and AAs
Move high performers to Execution team
Resource pool by capability
Part of Account/Project team
Mostly Sr. Con. and below
Handpicked resources by process area
May or may not be part of account/project team
Industry/Process experts
Source

## Slide 16: Appendix

## Slide 17: Testing Automation Scenarios: Plan to Manufacture
Plan to Manufacture
Demand Planning
Supply Planning
Mange Products
Reserve Material against demand
Define a Plan
Launch a Plan
Perform Data Collection
Analyze Supply Plan
Analyze and Approve Demand Plan
Standard Production - Make to Stock
Cost Management
Inventory Management
Sub Inventory Transfers
Manufacturing Execution
Work Order Release
Standard Production
CTO,
Make to Order,
Make to Stock,
Scrap/Reject
Defining standard costs
Standard Costs
Define Standard Costs,
Cost Rollup,
Publish Costs
Create new Item
Items
Create Items,
Assign to Orgs,
Map Item Categories,
Cross-References,
Item Attachments
Inventory Accuracy Analysis
Cycle Counting,
Physical Inventory Counting
Item Structures
Create Structures,
Copy Structures,
Copy Structures to Orgs
Manufacturing Costing
Inventory Costing
Order less Completion / Return
Planned Orders
Release Planned Orders,
Update Quantities,
Update Quantities via Excel,
Contract Manufacturing
Non Standard Production
Prototype,
Repair
Review Exceptions
Define Safety Stock
Period Close
Upload Demand Forecast via Excel
Inventory Transfers
Inter-Org Transfers,
Sub-Inventory Transfers,
Inventory Adjustments (Ad-hoc)
Perform Simulation Planning
Engineering Change Orders
Creation,
Approval,
Creating Item post approval
Review Resource Requirements

## Slide 18: Testing Automation Scenarios: Order to Deliver
Order To Deliver
Order Management
Manage Customers
Sales Orders
Create Manual Sales Order,
Create Order with Standard Items,
Copy Sales Order,
Cancel Orders,
Cancel Lines,
Quantity Change before Pick Release
Back to Back Scenario
Drop Ship Orders
Create Bill only Sales Order
Manage Holds
Order Invoicing
Create & Manage Return Orders
Auto Pick Release
Global Order Promising
Manage Returns
Shipping
Price List
Create Price List,
Add Items to Price List,
Update Prices
Order Picking and Shipping
Pick Release
Partial Picking
Pick To Order
Creation,
Fulfillment,
Shipping
Configure to Order
Creation,
Fulfillment,
Shipping
Customer
Creation
Customer Sites
Create New Sites
Update Site Addresses
Create Work orders

## Slide 19: Testing Automation Scenarios: Procure to Pay
Procure to Pay
Manage Requisitions, Purchase Orders, Receiving
Manage Suppliers
Self- Service Procurement
Transfer stock
From Consigned to Owned,
From Owned to Consigned
Invoice Creation
Contracts
Create,
Review,
Approve
Purchase Order
Review PO,
Request Change
Supplier
Registration,
Review Information,
Supplier User Administration
Purchase Order
Create Manual PO,
Create PO from Requisition
Manage Agreements
Requisition
Create,
Approve
Receive Goods & Services
Review & Correct Item Receipts
Change Orders (includes Manage Orders)
Blanket Purchase Agreements
Create BPA,
Using Clauses
Sourcing Event
Create,
Approve,
Publish

## Slide 20: Testing Automation Scenarios: Account to Report
Account to Report
Manage Accounts Payables
Manage Accounts Receivables
Manage General Ledger
Invoice
Creation,
Correction,
Approval,
Matching,
Tieback Invoice from Receivables
Credit Memo
Create,
Apply
Cash Management
Create Bank, Branch & Accounts
Manage Fixed Asset Accounting
Assets
Addition,
Mass Additions,
Transfer,
Retirement
Journal Batch
Create,
Copy,
Reverse
Receipt
Create Manual,
Process Via Lockbox
Receipts
Apply,
Reverse
Invoice
Create Manual Invoice,
Through Digital Imaging
Delete Unposted Journal
Journal Entries
Create Manual Entries,
Import Entries, Reverse Entries,
Approve Entries
Intercompany Reconciliation
Perform Revaluation
Perform Translation
Approve Intercompany Journals
Manage Holds
Manual Holds,
System Holds
Prepayments
Create,
Apply
Enter Bank Statement
Bank Account Transfer
Create Payment Batch
Period Close
Bank Reconciliation
Manual,
Auto
Capitalize CIP Asset
Record Asset Impairment
Period Close
Collections
Define Collection Strategies,
Generate Customer Statements,
Send Dunning communications, Process payments, Process Customer Disputes,
Process Late Charges
Update customer contacts
Period Close

## Slide 21: Testing Automation Scenarios: Project to Close
  Revenue adjustments
Project to Close
  Create Project From Project Template (Contract)
  Create Contract
  Run Accounting Period Close Exceptions Report
  Interface & Print Invoice
  Generate Revenue
  Create Project Task
  Bill Projects
Project Costing
Project Billing & Revenue Recognition
Project Initiation and Planning
Project Closure
  Import & Process Cost Transactions
  Create a Billing Event

## Slide 22: Oracle Cloud Change Management Information
For all Fusion Cloud change management activities listed below:
Start Times are typically based on the Customers’ Data Center location.
All Data Centers: Estimated start time - Friday 21:00 Local Data Center Time
Sydney: Friday 23:00 Local Data Center Time (AEST)
Middle East Customer Environments: Thursday 10:00 US Pacific Time
Oracle Fusion Cloud Services*
*Doc ID 1681146.2
Quarterly Update | Quarterly Update windows are generally scheduled as follows: Once per quarter in February, May, August, November. Non-Production update the 1st calendar weekend and Production update on the 3rd calendar weekend of the month. Duration is typically 14 – 28 hours. Customer notifications including estimated duration are sent 1 week in advance
Bundle Pack Update (Annual) | Bundle Pack Update Windows (DB Rack Cluster, DB Upgrades and OS patching) Once per year. Start time depends on the region of customer Duration is typically 8 hours. Customer notifications are sent up to 4 weeks in advance.
Upgrade Windows (Semi-Annual) | Upgrade Windows (Performed on semi-annual basis) 2 upgrades a year, on average. Non-Production environments are upgraded on Tuesday at 09:00 (US Pacific Time. Production environment is upgraded over the weekend approximately 3.5 weeks after the customer’s non-production environment has been upgraded. Start time depends on the region of the customer. Customer notifications are sent several weeks in advance of scheduled upgrade. Refer to Oracle Applications Cloud Service Entitlements (Doc ID 2004494.1) for additional information.
Infrastructure Maintenance Windows (2nd, 4th, and 5th weekend of the month) | Infrastructure Maintenance Windows (Exadata, Exalogic hardware (DIMM/RAM) replacement) Scheduled on the 2nd, 4th, and 5th weekends of the month. Start time depends on the region of customer. Duration is typically 2 to 4 hours (may not result in an outage). Customer notifications are sent 1 week in advance.
Customer Initiated, Exception Updates | Customer Initiated, Exception Updates Approved as an exception where update is deemed critical. Refer to Oracle Applications Cloud Service Entitlements (Doc ID 2004494.1) for additional information.

## Slide 23: Oracle Cloud Change Management Information
What's New documents included in Release Readiness content for each service (https://cloud.oracle.com/en_US/readiness)
Oracle Fusion Applications Known Issues and Update article on My Oracle Support (Doc ID 1603154.1)
Functional Readmes for Fusion Transactional Business Intelligence (OTBI) Updates article on My Oracle Support (Doc ID 1573674.1)
Readiness Material and Documentation:
    You'll receive advance notice of Readiness material, which describes new features/functions in upcoming updates. This material is published on cloud.oracle.com at least 30 days prior to update availability. This Readiness material along with documentation will help you prepare for the features/functions introduced with each Quarterly Update.
    For more information on the details of known and resolved issues in the Quarterly Update, review the specific Cloud Applications Functional Update papers linked from My Oracle Support article (Doc ID 1603154.1)
Quarterly Updates content

## Slide 24: Comparison of Bots
Attended Bots | Unattended Bots
Works with employees to cater activities where human intervention is required. Resides on the employee's workstation. Is triggered when needed by direct command. Acts in the background while the staff continues with uninterrupted work Use Cases: (service desk, helpdesk, and call center activities). | Operates without human touch Maximize cost and performance benefits for back-office activities. Can be scheduled to self-start and run efficiently in batch mode. Remotely accessible, with scheduling, workload management, reporting, auditing and monitoring all securely centralized.