## Slide 1
October 12, 2018
Copyright © 2017 Deloitte Development LLC. All rights reserved.
  RPA (Robotic Process Automation) – Kick Off

## Slide 2: Table of Contents
Project Objectives
Project Scope
Project Timeline, Key Milestones and Deliverables
Program Management Program Meeting Cadence Document Repository (SharePoint)
Q&A
Appendix Scenarios Listing
Notes: Who owns and need to have Deliverables

## Slide 3: Objectives

## Slide 4: Objective
Objectives
Build and Deploy Automated Testing Solution to support Oracle’s quarterly upgrades for Cloud environments (ERP, HCM) to address reported issues or to introduce new functionality. Develop Automation Solution using Selenium - Jenkins to meet HGV’s business processes in following functional areas: Oracle Financials (FIN): General Ledger Fixed Assets Accounts Payable Accounts Receivable Cash Management Project Financials Procurement Human Capital Management (HCM): Core Human Resources Absence Management Payroll Workforce Compensation Talent Management and Taleo Integrations with HCM Security & Controls (S&C) Integrations (Inbound / Outbound) – ERP & HCM

## Slide 5
Web based dashboards
For monitoring and execution of scripts with visibility to historical data
Powered by best of breed test automation tools
Selenium & Jenkins Automation
One Stop Shop for End to end functional testing automation
For Oracle ERP & HCM Cloud
Simulates testing of custom components such as interfaces and reports
Intuitive to use
Enriched and simplified user interface provide modern experience for test script, data and execution management
Plug and play
Installation, enhancement and upgrades supported by Deloitte team and alignment with oracle ERP/HCM cloud releases/updates
Deloitte RPA Test Automation Solution
Deloitte RPA Solution - Overview
Deloitte RPA solution provides a significant opportunity for reduction in the testing efforts required for functional testing (unit, regression, performance etc.) during ERP/HCM cloud implementations and regression testing needed during frequent patching and application upgrades.

## Slide 6: Scope

## Slide 7
ERP and HCM Cloud Modules and related Scope
Oracle Application Cloud Scope
Oracle Financials (FIN):
  General Ledger
  Fixed Assets
  Accounts Payable
  Accounts Receivable
  Cash Management
  Project Financials
  Procurement
Human Capital Management (HCM):
  Core Human Resources
  Absence Management
  Payroll
  Workforce Compensation
  Talent Management and Taleo Integrations with HCM
Security & Controls (S&C)
Integrations (Inbound / Outbound) – ERP & HCM

## Slide 8
End to End Business Scenarios
Business Process
Include ERP and HCM including interfaces.
Team | Scenario
FIN | ERP.001 Requisition to Payment - Scanned Invoice HGV
FIN | ERP.002 Requisition to Payment – Asset
FIN | ERP.008 Invoice to Cash - Manual Receipts
FIN | ERP.012 Construction Projects - Project Costing to Inventory
FIN | ERP.056-02-Payroll to GL Testing for HOA Employees - transfer to HOA ledger-Split Employees
HCM | HCM.002 Hire an Hourly Full-Time employee in US
HCM | HCM.003 Process Internal Hiring (Promotion)
HCM | HCM.009 Processing a Rehire
HCM | HCM.010 Processing a Leave of Absence/Return from Leave of Absence
HCM | HCM.011 Processing a Global Transfer
HCM | HCM.016 Processing a Weekly Payroll Process
HCM | HCM.017 Processing a Bi-Weekly Current Payroll Process
HCM | HCM.018 Processing a Bi-Weekly Arrears Payroll Process
HCM | HCM.020 Processing Offcycle
HCM | HCM.021 Process Bonus
HCM | HCM.023 HOA employee costing
HCM | HCM.024 Yearly compensation and Payroll process
HCM | HCM.029 Hire a Full-time or Part-time employee in Japan

## Slide 9
Overall Test Scripts in scope by modules
Automation Scripts
Include ERP and HCM including interfaces.
Modules | Low | Medium | High | Grand Total
Absence Management | 8 | 10 | 2 | 20
Accounts Payable | 14 | 5 | 1 | 20
Accounts Receivable | 3 | 3 | 2 | 8
Cash Management | 2 | 1 |  | 3
ERP Inbound Integration | 10 |  | 2 | 12
ERP Outbound Integration | 15 | 2 |  | 17
Fixed Assets | 3 | 3 |  | 6
General Ledger | 8 | 7 | 2 | 17
HCM Inbound Integration | 5 |  | 3 | 8
HCM Outbound Integration | 29 | 2 | 5 | 36
Core Human Resources | 68 | 12 | 11 | 91
Kyriba Integration with Oracle | 22 |  |  | 22
Project Financials | 6 | 5 | 2 | 13
Payroll | 42 | 19 | 7 | 68
Procurement | 6 | 4 | 1 | 11
Security Controls | 25 | 7 |  | 32
Talent Management | 7 | 7 | 7 | 21
Workforce Compensation | 7 | 7 | 7 | 21
Grand Total | 280 | 94 | 52 | 426

## Slide 10: Project Timeline, Key Milestones and Deliverables

## Slide 11: RPA Approach
Copyright © 2018 Deloitte Consulting Development LLC. All rights reserved.
2
Our proposed automation framework and hybrid agile design methodology are well-suited for developing and deploying a design model over the diverse process, organizational, and geographical footprint
MOBILIZE
DEPLOY
ADAPT
ARCHITECT, CONFIGURE, AND PROTOTYPE
TEST
SUPPORT
Common Design: Design & Build Cycles
Deployment
Proj. Mgmt
Testing
Post Go Live
Process & Application
Leverage phase 1 test scripts for RPA automation work
Confirm environment, data and other infrastructure needs to specific client stake holders for building automation scripts
Identify all iterative E2E scenarios where RPA Automated scripts can be leveraged for automation testing
Deloitte Consulting automation lead and specific developers on- boarded
Deloitte Consulting Test Automation baseline solution deployed in client development environment
Finalized Client test scripts, validated test data and test environment shared with automation development team
Automation developer iteratively builds enhancements to existing automation scripts and new development for the identified scope while working closely with Functional/Automation Leads
Developer performs unit testing of scripts in non production environment and release them for functional testing to Functional team on the project
Deloitte Consulting Functional team will perform testing of automation scripts, recommend improvement
Automation team develops generic automation playbook for running RPA automation scripts.
Automation team will apply the recommended improvement on automated test script
Finalized approved automation scripts are moved to non-prod cloud environments
Transition of automation scripts to AMS/Support Team

## Slide 12: Project Timelines and Key Milestones
Copyright © 2018 Deloitte Consulting Development LLC. All rights reserved.
2
Development of test scripts will be prioritized as below:
End-to-End scenarios (Finance, HCM)
Integrations
Wall-to-Wall scenarios

## Slide 13
Key Assumptions
Automation team will not be testing changes applied to security roles and duties
EPM modules (ARCS, PBCS, FCCS, etc.) is out-of-scope
The tool identified for RPA automation script is Selenium Jenkins after confirming with HGV QA Team
Deloitte Consulting will use open source version of Selenium Jenkins therefore will not be responsible for software licensing and product issues arising in Selenium Jenkins libraries in future
Selenium Jenkins support attended bots
Selenium Jenkins only support web-based applications and therefore the automation bots will be only limited to Oracle ERP and HCM Cloud applications .
Any process identified for automation, if it undergoes any change after process assessment, need to be reconsidered for automation and has to be approved by the Client. Automation efforts required for such processes need to be revised. There may be budget or time constraints causing the process to be de-scoped from automation
The automation bots will have access to scrambled data in non-production environment. It is the responsibility of HGV to provide scrambled data for testing.
In case of future enhancements to these bots, HGV will take a decision to either involve its internal IT team or sign a separate Change Order with Deloitte Consulting to assist in break – fix of scripts.
990 hours for each release upgrade is split across execution of bots and creation/updating of ~35 scripts for Selenium. The hours for each of the release upgrade will not carry forward to the next quarter release over an year.
Additional scripts over and above 35 for Selenium Jenkins will be charged as part of separate change order
New Scripts will be analyzed in current Release and will be delivered in Release +1

## Slide 14: Project Management

## Slide 15: Program Meeting Cadence
Meeting Title | Frequency | Day | Time | Location | Duration | Objectives and Expectations | Participant Groups
Weekly Workstream Leads Meeting (Existing) | Weekly | Wed | 4:00 PM | Orlando | 30 min | Review team status report. Discuss accomplishments, upcoming milestones, team issues/risks, deliverable and work plan status and agree on next steps and actions. | Project Managers
 |  |  |  |  |  |  | Functional Leads
 |  |  |  |  |  |  | Business Subject Matter Experts (SME)
Touchbase with HGV Stakeholders | Weekly | Friday | 9:00 AM | Orlando | 30 min | Discuss project status Provide debrief on activities completed, issues and risks | RPA Deloitte Lead
 |  |  |  |  |  |  | HGV Lead
 |  |  |  |  |  |  | Project Managers (Optional)
RPA Scripts tracker will be maintained with delivery schedule
Publish daily dashboard on development of scripts

## Slide 16
Document Repository
Deloitte SharePoint will be used to store all project documentation and deliverables
Folder structures will be created for each project phase
Deliverable Templates, team contact lists, and vacation calendars will be maintained on SharePoint
Any formal project communications / announcements will be shared on SharePoint
SharePoint URL: https://consulting.global.deloitteonline.com/sites/cloudimplementation/SitePages/Home.aspx

## Slide 17: Appendix

## Slide 18
Scenarios Listing
# | Module | Test Script Description | Complexity | ETE Scenario ID
1 | AP | AP-100 Create invoice using PO | Low | ERP.001
2 | AP | AP-103 - Payables Create Accounting | Low | ERP.001
3 | AP | AP-101 - Pay Invoice using manual payment (non-payment process request) | Low | ERP.002
4 | FA | FA-001 Prepare Source Lines for Assets coming in from other sources (Payables / Projects) | Low | ERP.002
5 | FA | FA-013 Create Asset Accounting | Low | ERP.002
6 | FA | FA-014 Review Asset Entries in GL | Low | ERP.002
7 | PA | PA-33 Assign asset on project | Low | ERP.002
8 | PA | PA-02 Create Fixed Asset projects | Medium | ERP.002
9 | PA | PA-34 Generate asset lines | Medium | ERP.002
10 | PA | PA-35 Transfer to Fixed Assets | Medium | ERP.002
11 | PA | PA-36 Track posted asset in projects | Medium | ERP.002
12 | PO | SSP- 03-Submit Requisition | Low | ERP.002
13 | PO | PO-01 - Create standard PO as requisitions | Low | ERP.002
14 | PO | SSP-006 - Receive POs based on tolerance | Low | ERP.002
15 | AR | AR-004 Receipt Application. | Low | ERP.008
16 | AR | AR-016 Create Accounting | Low | ERP.008
17 | AR | AR-017 Review Receivables Entries in GL | Low | ERP.008
18 | PA | PA-10 Create Budget at Lowest Task Level | Low | ERP.012
19 | PA | PA-11 Baseline budget | Low | ERP.012
20 | PA | PA-02 Create Construction projects | Low | ERP.012
21 | PA | PA-18 Import supplier cost from Payables | Low | ERP.012
22 | PA | PA-04 Project Approval | Low | ERP.012
23 | AP | W2W- Payroll Elements Testing | Low | ERP.056
24 | AP | W2W- Payroll to GL Testing | Low | ERP.056
25 | HR | HCM-002.015_Rehire Verification | Low | HCM.002
26 | HR | HCM-002.016_Recruiter completes Rehire Verification task | Low | HCM.002
27 | HR | HCM-002.017_First feed to HCM | Low | HCM.002
28 | HR | HCM-002.020_Second feed to HCM | Low | HCM.002
29 | HR | HCM-002.005_Candidate searches for job | Medium | HCM.002
30 | HR | HCM-002.006_Recruiter views candidates | Medium | HCM.002
31 | HR | HCM-002.007_Recruiter moves candidate through CSW | Medium | HCM.002
32 | HR | HCM-002.008_Recruiter creates offer and requests approval | Medium | HCM.002
33 | HR | HCM-002.009_Hiring Manager reviews and approves offer | Medium | HCM.002
34 | HR | HCM-002.010_Recruiter extends e-offer to Candidate | Medium | HCM.002
35 | HR | HCM-002.011_Candidate accepts e-offer | Medium | HCM.002
36 | HR | HCM-002.012_Recruiter Requisition Owner receives email | Medium | HCM.002
37 | HR | HCM-002.013_Candidate completes Personal Information form | Medium | HCM.002
38 | HR | HCM-002.014_Candidate completes remaining onboarding forms | Medium | HCM.002
39 | HR | HCM-002.018_Employee number will be updated in Taleo | High | HCM.002
40 | HR | HCM-002.019_HR Assistant receives New Hire Transitions Checklist correspondence | High | HCM.002
41 | HR | HCM-002.021_Update status to Hire-To be Hired | High | HCM.002
42 | HR | HCM-002.022_Candidate is marked as internal candidate | High | HCM.002
43 | HR | HCM-002.023_System marks the candidate as Hire-Hired after 7 days | High | HCM.002
44 | HR | HCM-002.024_HR Specialist - Validate information for Newly Hired Employees and update as required (Cancel Hire; Visa; Assign Direct Reports) | High | HCM.002
45 | HR | HCM-002.047_Payroll Team runs first Pay Check | High | HCM.002
46 | HR | HCM-002.048_View Pay Slip | High | HCM.002
47 | HR | HCM-002.001_Hiring Manager creates Hourly Requisition | High | HCM.002
48 | HR | HCM-002.002_Recruiter reviews, updates, and approves requisition | High | HCM.002
49 | HR | HCM-002.003_Recruiter posts requisition | High | HCM.002
50 | HR | HCM-003.010_System marks the candidate as Hire-Hired after 7 days | Low | HCM.003
51 | HR | HCM-003.001_Recruiter is notified of promotion | Low | HCM.003
52 | HR | HCM-003.002_Recruiter moves candidate through CSW | Low | HCM.003
53 | HR | HCM-003.003_Recruiter creates offer and requests approval | Low | HCM.003
54 | HR | HCM-003.004_Hiring Manager approves offer | Low | HCM.003
55 | HR | HCM-003.005_Recruiter extends e-offer to Candidate | Low | HCM.003
56 | HR | HCM-003.006_Candidate accepts e-offer | Low | HCM.003
57 | HR | HCM-003.007_Recruiter Requisition Owner receives email | Low | HCM.003
58 | HR | HCM-003.008_Update status to Hire- To be Hired | Low | HCM.003
59 | HR | HCM-003.009_Internal Candidate feed to HCM | Low | HCM.003
60 | HR | HCM-003.011_ESS - Validate details of Promotion | Low | HCM.003
61 | HR | HCM-003.012_MSS - Validate details of Promoted Employee | Low | HCM.003
62 | HR | HCM-009.014_First feed to HCM | Low | HCM.009
63 | HR | HCM-009.015_Employee number will be updated in Taleo | Low | HCM.009
64 | HR | HCM-009.016_HR Assistant receives New Hire Transitions Checklist correspondence | Low | HCM.009
65 | HR | HCM-009.017_Second feed to HCM | Low | HCM.009
66 | HR | HCM-009.018_Update status to Hire-To be Hired | Low | HCM.009
67 | HR | HCM-009.019_System marks the candidate as Hire-Hired after 7 days | Low | HCM.009
68 | HR | HCM-009.020_Validate that the employee has a Candidate ID in HCM that maps to Taleo | Low | HCM.009
69 | HR | HCM-009.021_System marks the candidate as Hire-Hired after 7 days | Low | HCM.009
70 | HR | HCM-009.022_HR Specialist - Validate information for Newly Hired Employees | Low | HCM.009
71 | HR | HCM-009.044_Payroll Team runs first Pay Check | Low | HCM.009
72 | HR | HCM-009.001_Hiring Manager creates Salaried Requisition | Low | HCM.009
73 | HR | HCM-009.002_Recruiter approves requisition | Low | HCM.009
74 | HR | HCM-009.003_Recruiter posts job to Career Portal | Low | HCM.009
75 | HR | HCM-009.004_Open Requisition feed from Taleo to Symphony | Low | HCM.009

## Slide 19
Scenarios Listing
76 | HR | HCM-009.005_Candidate searches and applies for job | Low | HCM.009
77 | HR | HCM-009.006_Recruiter views candidates that have applied for job on requisition | Low | HCM.009
78 | HR | HCM-009.007_Recruiter moves candidate through CSW | Low | HCM.009
79 | HR | HCM-009.008_Recruiter creates offer and requests approval | Low | HCM.009
80 | HR | HCM-009.009_Hiring Manager approves offer | Low | HCM.009
81 | HR | HCM-009.010_Recruiter extends e-offer to Candidate | Low | HCM.009
82 | HR | HCM-009.011_Candidate accepts e-offer | Low | HCM.009
83 | HR | HCM-009.012_Rehire Verification | Low | HCM.009
84 | HR | HCM-009.013_Recruiter completes Rehire Verification task | Low | HCM.009
85 | Absence Management | HCM.010.25_Culinary Union Vacation: A Culinary Union Full-time Hourly Employee Requesting a Vacation time | Low | HCM.010
86 | Absence Management | HCM.010.26_Absence_Culinary Union Vacation: Manager approving Culinary Union Vacation Request | Low | HCM.010
87 | Absence Management | HCM.010.27_Absence_Culinary Union Vacation: Payroll Processing Quick pay to validate Culinary Union Vacation payment | Low | HCM.010
88 | Absence Management | HCM.010.28_Absence_Culinary Union Vacation: Generate Pay Slip and validate Payment and Accruals/Entitlements | Low | HCM.010
89 | Absence Management | HCM.010.300_Absence_Withdrawing Approved PTO: A non-union Full-time Salaried Employee Withdrawing an approved US Paid Time-Off request in Past | Low | HCM.010
90 | Absence Management | HCM.010.301_Absence_Withdrawing Approved PTO: Manager approving US Paid Time Off request in Past | Low | HCM.010
91 | Absence Management | HCM.010.302_Absence_Withdrawing Approved PTO: Payroll Processing Retro to identify retro adjustments for US Paid Time Off Payment | Low | HCM.010
92 | Absence Management | HCM.010.303_Absence_Withdrawing Approved PTO: Payroll Processing Quick pay and validate US Paid Time Off Retro Payment | Low | HCM.010
93 | Absence Management | HCM.010.176_Absence_Bereavement: Payroll Processing Quick pay to validate Bereavement Payment | Medium | HCM.010
94 | Absence Management | HCM.010.177_Absence_Bereavement: Generate Pay Slip and validate Payment and Accruals/Entitlements | Medium | HCM.010
95 | Absence Management | HCM.010.238_Absence_FMLA: Employee Submitting FMLA request and HR Admin approving the absence request | Medium | HCM.010
96 | Absence Management | HCM.010.239_Absence_FMLA: HR Admin changing employee Assignment Status to "Leave of Absence" with Action "Leave of Absence" and Action Reason "FMLA" | Medium | HCM.010
97 | Absence Management | HCM.010.240_Absence_FMLA: Payroll Processing Quick pay to validate employee is not paid during FMLA | Medium | HCM.010
98 | Absence Management | HCM.010.241_Absence_FMLA: Confirm No Pay Slip is generated | Medium | HCM.010
99 | Absence Management | HCM.010.25_Absence_US Paid Time Off: A non-union Full-time Hourly Employee Requesting a US Paid Time-Off | Medium | HCM.010
100 | Absence Management | HCM.010.26_Absence_US Paid Time Off: Manager approving US Paid Time Off request | Medium | HCM.010
101 | Absence Management | HCM.010.27_Absence_US Paid Time Off: Payroll Processing Quick pay to validate US Paid Time Off Payment | Medium | HCM.010
102 | Absence Management | HCM.010.28_Absence_US Paid Time Off: Generate Pay Slip and validate Payment and Accruals/Entitlements | Medium | HCM.010
103 | Absence Management | HCM.010.174_Absence_Bereavement: Full-time Salaried Employee requesting for a Bereavement | High | HCM.010
104 | Absence Management | HCM.010.175_Absence_Bereavement: Manager approving Bereavement Request | High | HCM.010
105 | HR | HCM-011.002_HR Admin - Process Global Transfer | Low | HCM.011
106 | HR | HCM-011.003_HR IT Security Manager - Security Provisioning for Global Transfer | Low | HCM.011
107 | HR | HCM-011.020_Payroll Team runs first Pay Check | Low | HCM.011
108 | HR | HCM-011.021_View Pay Slip | Low | HCM.011
109 | Payroll | HCM-016.008_Payroll Team Member submits calculate Payroll Process for employee on Weekly Payroll | Medium | HCM.016
110 | Payroll | HCM-016.009_Payroll Team Reviews Payroll Process results for employee on Weekly Payroll | Medium | HCM.016
111 | Payroll | HCM-016.010_Payroll Team generates Pay Slip for employee on Weekly Payroll | Medium | HCM.016
112 | Payroll | HCM-016.014_ADP - Payments | Medium | HCM.016
113 | Payroll | HCM-016.015_ADP - Garnishments | Medium | HCM.016
114 | Payroll | HCM-016.016_ADP - Employment Tax (Periodic) | High | HCM.016
115 | Payroll | HCM-016.017_ADP - Employment Tax (Quarterly) | High | HCM.016
116 | Payroll | HCM-016.018_ADP - Employment Tax (Interim/Monthly) | High | HCM.016
117 | Payroll | HCM-016.021_Payroll Team Member submits Transfer to Subledger Process | High | HCM.016
118 | Payroll | HCM-016.022_Payroll Team Member Reviews Transfer to Subledger Process results | High | HCM.016
119 | Payroll | HCM-016.023_Payroll Team Member submits Create Accounting Process | High | HCM.016
120 | Payroll | HCM-016.024_Payroll Team Member Reviews Create Accounting Process results | High | HCM.016
121 | Payroll | HCM-017.008_Payroll Team Member submits calculate Payroll Process for employee on Bi-Weekly Current Payroll | Low | HCM.017
122 | Payroll | HCM-017.009_Payroll Team Reviews Payroll Process results for employee on Bi-Weekly Current Payroll | Low | HCM.017
123 | Payroll | HCM-017.010_Payroll Team generates Pay Slip for employee on Bi-Weekly Current Payroll | Low | HCM.017
124 | Payroll | HCM-017.014_ADP - Payments | Low | HCM.017
125 | Payroll | HCM-017.015_ADP - Garnishments | Low | HCM.017
126 | Payroll | HCM-017.016_ADP - Employment Tax (Periodic) | Low | HCM.017
127 | Payroll | HCM-017.017_ADP - Employment Tax (Quarterly) | Low | HCM.017
128 | Payroll | HCM-017.018_ADP - Employment Tax (Interim/Monthly) | Low | HCM.017
129 | Payroll | HCM-017.021_Payroll Team Member submits Transfer to Subledger Process | Low | HCM.017
130 | Payroll | HCM-017.022_Payroll Team Member Reviews Transfer to Subledger Process results | Low | HCM.017
131 | Payroll | HCM-017.023_Payroll Team Member submits Create Accounting Process | Low | HCM.017
132 | Payroll | HCM-017.024_Payroll Team Member Reviews Create Accounting Process results | Low | HCM.017
133 | Payroll | HCM-017.025_Payroll Team Member notifies Finance Team Payroll has been transferred to the General Ledger | Low | HCM.017
134 | Payroll | HCM-018.008_Payroll Team Member submits calculate Payroll Process for employee on Bi-Weekly Arrears Payroll | Low | HCM.018
135 | Payroll | HCM-018.009_Payroll Team Reviews Payroll Process results Bi-Weekly Arrears Payroll | Low | HCM.018
136 | Payroll | HCM-018.014_ADP - Payments | Low | HCM.018
137 | Payroll | HCM-018.015_ADP - Garnishments | Low | HCM.018
138 | Payroll | HCM-018.016_ADP - Employment Tax (Periodic) | Low | HCM.018
139 | Payroll | HCM-018.017_ADP - Employment Tax (Quarterly) | Low | HCM.018
140 | Payroll | HCM-018.021_Payroll Team Member submits Transfer to Subledger Process | Low | HCM.018
141 | Payroll | HCM-018.022_Payroll Team Member Reviews Transfer to Subledger Process results | Low | HCM.018
142 | Payroll | HCM-018.023_Payroll Team Member submits Create Accounting Process | Low | HCM.018
143 | Payroll | HCM-018.024_Payroll Team Member Reviews Create Accounting Process results | Low | HCM.018
144 | Payroll | HCM-018.025_Payroll Team Member notifies Finance Team Payroll has been transferred to the General Ledger | Low | HCM.018
145 | Payroll | HCM-020.001_Payroll Team Member uploads applicable missing hours/earning entry | Low | HCM.020

## Slide 20
Scenarios Listing
146 | Payroll | HCM-020.002_Payroll Team Member submits Recalculate Payroll for Retroactive Process | Low | HCM.020
147 | Payroll | HCM-020.003_Payroll Team Member Reviews Retro Process results | Low | HCM.020
148 | Payroll | HCM-020.004_Payroll Team Member Reviews Payroll Process results | Medium | HCM.020
149 | Payroll | HCM-020.005_Payroll Team Member submits calculate Payroll Process | Medium | HCM.020
150 | Payroll | HCM-020.006_Payroll Team Member Reviews Payroll Process results | Medium | HCM.020
151 | Payroll | HCM-020.007_Payroll Team generates Pay Slip for employee | Medium | HCM.020
152 | Payroll | HCM-021.001_Payroll Team Member uploads applicable bonus amounts | Medium | HCM.021
153 | Payroll | HCM-021.002_Payroll Team Member submits calculate Payroll Process | Medium | HCM.021
154 | Payroll | HCM-021.003_Payroll Team Member Reviews Payroll Process results | Medium | HCM.021
155 | Payroll | HCM-023.001_Identifies HOA employees | Medium | HCM.023
156 | Payroll | HCM-023.002_Submits calculate Payroll Process for HOA Team Member | Medium | HCM.023
157 | Payroll | HCM-023.003_Submits Transfer to Subledger Process | Medium | HCM.023
158 | Payroll | HCM-023.004_Reviews Transfer to Subledger Process results | Medium | HCM.023
159 | Payroll | HCM-023.005_Submits Create Accounting Process | Medium | HCM.023
160 | Payroll | HCM-023.006_Reviews Create Accounting Process results | Medium | HCM.023
161 | Payroll | HCM-023.007_Notifies Finance Team Payroll has been transferred to the General Ledger | Medium | HCM.023
162 | Payroll | HCM-024.002_HRIS Team Member Completes mass salary upload | Low | HCM.024
163 | Payroll | HCM-024.003_Human Resources Team Member Reviews results of mass salary upload | Low | HCM.024
164 | Payroll | HCM-024.004_Payroll Team Member Submits calculate Payroll Process | Low | HCM.024
165 | Payroll | HCM-024.005_Payroll Team Member Reviews Payroll Process results | Low | HCM.024
166 | HR | HCM-007.017_First feed to HCM | Low | HCM.029
167 | HR | HCM-007.018_Employee number will be updated in Taleo | Low | HCM.029
168 | HR | HCM-007.019_HR Assistant receives New Hire Transitions Checklist correspondence | Low | HCM.029
169 | HR | HCM-007.020_Second feed to HCM | Low | HCM.029
170 | HR | HCM-007.021_Update status to Hire- To be Hired | Low | HCM.029
171 | HR | HCM-007.022_Candidate is marked as internal candidate | Low | HCM.029
172 | HR | HCM-007.023_System marks the candidate as Hire-Hired after 7 days | Low | HCM.029
173 | HR | HCM-007.024_HR Specialist - Validate information for Newly Hired Employees and update as required (Cancel Hire; Visa; Assign Direct Reports) | Low | HCM.029
174 | HR | HCM-007.001_Hiring Manager in Japan creates Salaried Requisition | Low | HCM.029
175 | HR | HCM-007.002_Recruiter approves requisition | Low | HCM.029
176 | HR | HCM-007.003_Recruiter posts job | Low | HCM.029
177 | HR | HCM-007.004_Open Requisition feed from Taleo to Symphony | Low | HCM.029
178 | HR | HCM-007.005_Candidate searches and applies for job | Low | HCM.029
179 | HR | HCM-007.006_Recruiter views candidates | Low | HCM.029
180 | HR | HCM-007.007_Recruiter moves candidate through CSW | Low | HCM.029
181 | HR | HCM-007.008_Recruiter creates offer and requests approval | Low | HCM.029
182 | HR | HCM-007.009_Hiring Manager reviews and approves offer | Low | HCM.029
183 | HR | HCM-007.010_Recruiter extends e-offer to Candidate | Low | HCM.029
184 | HR | HCM-007.011_Candidate accepts e-offer | Low | HCM.029
185 | HR | HCM-007.012_Recruiter Requisition Owner receives email | Low | HCM.029
186 | HR | HCM-007.013_Candidate completes Personal Information form | Low | HCM.029
187 | HR | HCM-007.014_Candidate completes remaining onboarding forms | Low | HCM.029
188 | HR | HCM-007.015_Rehire Verification | Low | HCM.029
189 | HR | HCM-007.016_Recruiter completes Rehire Verification task | Low | HCM.029
190 | AP | W2W-032-Create recurring invoice | Low | 
191 | AP | W2W-031-Create invoice using spreadsheet | Low | 
192 | AP | W2W-227-DO NOT Flag the supplier for tax reporting | Low | 
193 | AP | W2W-231-Run the Update Utilities Income Tax Reporting (out of the box) for the vendor to update invoices. | Low | 
194 | AP | W2W-246-Release a hold | Low | 
195 | AP | W2W-234-Run supplier report to include supplier sites | Low | 
196 | AP | W2W-244-Validate tolerance is configured and working | Low | 
197 | AP | AP-110 - Run Multiperiod Accounting program periodically | Low | 
198 | AP | W2W-245-Duplicate Invoice Check | Low | 
199 | AP | W2W-027-Update Supplier | Medium | 
200 | AP | W2W-039-Void Payment HGV | Medium | 
201 | AP | W2W-034-To match invoice at detail line level based on receiving and purchase order lines | Medium | 
202 | AP | W2W-033-1099 Processing | Medium | 
203 | AP | W2W-230-Update the supplier setup for 1099 reporting | Medium | 
204 | AP | W2W-026-02 -Create 1099 supplier | High | 
205 | AR | W2W-001-01 Create Transactions | Medium | 
206 | AR | W2W-003-01 Create receipt and apply to invoice | Medium | 
207 | AR | W2W-005-01 Receipt Write-Off | Medium | 
208 | AR | W2W-352-Unapply Standard Credit Memo | High | 
209 | AR | W2W-002-01 Apply credit memo to invoice | High | 
210 | CM | W2W-024-Bank Auto-reconciliation HGV | Low | 
211 | CM | W2W-025-Bank manual reconciliation HGV | Low | 
212 | CM | W2W-023-Create internal bank account | Medium | 
213 | ERP Inbound | AR Receipts from Kyriba to ERP Cloud AR - US for Invoice Billing | Low | 
214 | ERP Inbound | FX - Currency Exchange Rates from Kyriba to ERP Cloud | Low | 
215 | ERP Inbound | GL Bookkeeping entries from Kyriba to ERP Financial Cloud - USA | Low | 
216 | ERP Inbound | Positive Pay, Payments & Refund (Bank Statement Raw) confirmations from Kyriba to ERP Cloud Financials for EFT/Wire/Cheque - US Banks | Low | 
217 | ERP Inbound | Voice HGV | Low | 
218 | ERP Inbound | Oracle_Inbound_Interface_WIT 49323 Verify HOA | Low | 
219 | ERP Inbound | Oracle_Inbound_Interface_WIT 50045 Verify Legal Invoice CLD | Low | 
220 | ERP Inbound | Oracle_Inbound_Interface_WIT 49323 Verify GL (Chorus 1 & 2) - HOA | Low | 
221 | ERP Inbound | Oracle_Inbound_Interface_WIT 50051 Verify Concur P Card | Low | 
222 | ERP Inbound | Oracle_Inbound_Interface_WIT 50046 Verify Vision Wireless (AP Feed) | Low | 
223 | ERP Inbound | Oracle_Inbound_Interface_WIT 50040 Verify Rental Checks | High | 
224 | ERP Inbound | Oracle_Inbound_Interface_WIT 50047 Verify Concur | High | 
225 | ERP Outbound | ERP_Outbound_Interface_Verify Active COA Values to Chorus | Low | 
226 | ERP Outbound | ERP_Outbound_Interface_Verify Actuals Ledger Data from ERP to Cognos | Low | 
227 | ERP Outbound | ERP_Outbound_Interface_Verify Balance Sheet Account Reconciliation to Blackline ARCS | Low | 
228 | ERP Outbound | ERP_Outbound_Interface_Verify Financial Data from Oracle ERP Cloud | Low | 

## Slide 21
Scenarios Listing
229 | ERP Outbound | ERP_Outbound_Interface_Verify GL Entries from ERP Cloud Financials to Kyriba | Low | 
230 | ERP Outbound | ERP_Outbound_Interface_Verify Supplier Master to BirchStreet | Low | 
231 | ERP Outbound | ERP_Outbound_Interface_Verify US ledger from ERP to FCCS | Low | 
232 | ERP Outbound | AP Payment acknolwedgement to CLD | Low | 
233 | ERP Outbound | AP Payment acknolwedgement to Concur | Low | 
234 | ERP Outbound | GL Trial Balance to ARCS | Low | 
235 | ERP Outbound | HGV to HOA Payroll Interface | Low | 
236 | ERP Outbound | Active Payroll COA Values (i.e., BU, OU, DP, PR, SG, AC) to Concur * | Low | 
237 | ERP Outbound | Supplier Master to VOICE | Low | 
238 | ERP Outbound | Active HGV COA Values to Kyriba | Low | 
239 | ERP Outbound | Active HOA COA value to Kyriba | Low | 
240 | ERP Outbound | ERP_Outbound_Interface_Verify Actuals Journal Data from ERP to Cognos | Medium | 
241 | ERP Outbound | ERP_Outbound_Interface_Verify Positive Pay, Payments and Refunds from Kyriba to Banks | Medium | 
242 | FA | W2W-114-Tax Book Period Close | Medium | 
243 | FA | W2W-013-Maintain Assets Tax Books | Medium | 
244 | FA | W2W-111-Tax Book Adjustments | Medium | 
245 | GL | W2W-014 Create journal through spreadsheet for US | Low | 
246 | GL | W2W-276-02 Copy Journal Entry Reverse Sign | Low | 
247 | GL | W2W-283-1 Copy Journal Entry | Low | 
248 | GL | W2W-350-Correct Misclassified Accounts | Low | 
249 | GL | W2W-203 - Period close in adjustment ledger | Low | 
250 | GL | W2W-355 Manage Accounting Automation | Low | 
251 | GL | W2W-222 - Year end close process HGV | Low | 
252 | GL | W2W-291-01 Run and test accuracy of revaluation | Low | 
253 | GL | W2W-277-02 - Reject journal for correction | Medium | 
254 | GL | W2W-321Create foreign currency journals | Medium | 
255 | GL | W2W-016-01 Create auto-reverse journals | Medium | 
256 | GL | W2W-017-01 Manually reverse journals | Medium | 
257 | GL | W2W-322 Create Manual Journals for control accounts | Medium | 
258 | GL | W2W-019-01-Allocate costs | Medium | 
259 | GL | W2W-286 - Testing Cross Validation Rules | Medium | 
260 | GL | W2W-022-Correct unposted journal in adjustment ledger | High | 
261 | GL | W2W-225-01 Journal approvals forwarding | High | 
262 | HCM Inbound | HCM_Inbound_Interface_WIT 49981 Verify Hewitt Commuter Deduction | Low | 
263 | HCM Inbound | UpdateEmailAddress_N_EMLUPD - IDM | Low | 
264 | HCM Inbound | Cell plan allocation Inbound Interface from Vision Wireless/Rivermine * | Low | 
265 | HCM Inbound | New Hire – Employee (2nd Feed) Onboarding | Low | 
266 | HCM Inbound | Start date updates | Low | 
267 | HCM Inbound | HCM_Inbound_Interface_WIT 49790 Verify Hewitt Benefits Deduction | High | 
268 | HCM Inbound | (1st Feed) Contingent | High | 
269 | HCM Inbound | New Hire - Employee (1st Feed) Onboarding | High | 
270 | HCM Outbound | HCM_Outbound_Interfaces_Callidus_EmployeeMaster_Verify Outbound process | Low | 
271 | HCM Outbound | HCM_Outbound_Interfaces_FirstAdvantage_WOTC_NewHire_Verify Outbound process | Low | 
272 | HCM Outbound | HCM_Outbound_Interfaces_HGV_Marketing_Data_Warehouse_Verify Outbound process | Low | 
273 | HCM Outbound | HCM_Outbound_Interfaces_Next Jump_Verify Outbound process | Low | 
274 | HCM Outbound | HCM_Outbound_Interfaces_OC_Tanner_Weekly_Verify Outbound process | Low | 
275 | HCM Outbound | HCM_Outbound_Interfaces_Prudential_Census_Verify Outbound process | Low | 
276 | HCM Outbound | HCM_Outbound_Interfaces_Salesforce_Verify Outbound process | Low | 
277 | HCM Outbound | HCM_Outbound_Interfaces_T Rowe Price_Maintenance_Verify Outbound process | Low | 
278 | HCM Outbound | HCM_Outbound_Interfaces_UFirst_Verify Outbound process | Low | 
279 | HCM Outbound | HCM_Outbound_Interfaces OC Tanner Career Achievement File (Monthly) Outbound process | Low | 
280 | HCM Outbound | HCM_Outbound_Interfaces_Next Jump_UK_Verify Outbound process | Low | 
281 | HCM Outbound | HCM_Outbound_Interfaces_Cloud_to_Concur_Verify Outbound process | Low | 
282 | HCM Outbound | HCM_Outbound_Interfaces_Fidelity_Indicative_AB_Verify Outbound process | Low | 
283 | HCM Outbound | HCM_Outbound_Interfaces_IDM_Verify Outbound process | Low | 
284 | HCM Outbound | HCM_Outbound_Interfaces_Thomas and Thorngren_Verify Outbound process | Low | 
285 | HCM Outbound | HCM_Outbound_Interfaces_TimeSaver_Verify Outbound process | Low | 
286 | HCM Outbound | HCM_Outbound_Interfaces_Rehire Identification_Verify_Outbound_process | Low | 
287 | HCM Outbound | HCM_Outbound_Interfaces_Users (Hiring Manager) _Verify_Outbound_process | Low | 
288 | HCM Outbound | HCM_Outbound_Interfaces_New Hire - Employee (1st Feed) Onboarding_Outbound_proces | Low | 
289 | HCM Outbound | HCM_Outbound_Interfaces_Person Number Feed (Sent between the 1st and 2nd Inbound feed) _Verify_Outbound_process | Low | 
290 | HCM Outbound | HCM_Outbound_Interfaces_Start date updates_Verify_Outbound_process | Low | 
291 | HCM Outbound | HCM_Outbound_Interfaces_New Hire – Employee (2nd Feed) Onboarding_Verify_Outbound_process | Low | 
292 | HCM Outbound | HCM_Outbound_Interfaces_ (1st Feed) Contingent_Verify_Outbound_process | Low | 
293 | HCM Outbound | HCM_Outbound_Interfaces_Hewitt_Census_Verify Outbound process | Low | 
294 | HCM Outbound | HCM_Outbound_Interfaces_Rivermine_VisionWireless_Verify Outbound process | Low | 
295 | HCM Outbound | Post HR-HCM_Outbound_Interfaces Prudential (Deferral) Outbound process | Low | 
296 | HCM Outbound | Post HR-HCM_Outbound_Interfaces ACA Reporting Requirements/Hours (weekly) Outbound process | Low | 
297 | HCM Outbound | Post HR-HCM_Outbound_Interfaces ACA Reporting Requirements/Hours - FMLA Hours (monthly) Outbound process | Low | 
298 | HCM Outbound | Post HR-HCM_Outbound_Interfaces Fidelity - Employee Tax details (Indicative C) Outbound process | Low | 
299 | HCM Outbound | HCM_Outbound_Interfaces_Open_Requisition_feed_from_Taleo_to_Symphony_Verify_Outbound_process | Medium | 
300 | HCM Outbound | HCM_Outbound_Interfaces_Candidate and application status details from Taleo to Symphony_Verify_Outbound_process | Medium | 
301 | HCM Outbound | HCM_Outbound_Interfaces_Taleo_Verify Outbound process | High | 

## Slide 22
Scenarios Listing
302 | HCM Outbound | HCM_Outbound_Interfaces_Feed to send OLF (Organizations, Locations, Job Function) from Oracle Cloud_Verify_Outbound_process | High | 
303 | HCM Outbound | HCM_Outbound_Interfaces_Job Template to Taleo_Verify_Outbound_process | High | 
304 | HCM Outbound | HCM_Outbound_Interfaces_Internal Candidates_Verify_Outbound_process | High | 
305 | HCM Outbound | Post HR-HCM_Outbound_Interfaces_EV_ADP_Verify Outbound process | High | 
306 | HR | HR.01.10_W2W_ESS - Japan Employee - Able to view Marital Status | Low | 
307 | HR | Japan HR Specialist - Able to track Labor Type for Japan employees to report to vendors (Exempt, Non-Exempt/Flextime, Non-Exempt/Regular Time, Non-Exempt/Shift, Exempt/Flextime) | Medium | 
308 | HR | HR.01.46_W2W_HR Specialist - Manage Work Relationship | Medium | 
309 | Kyriba | ERP.125. Initiate test AP Payments using all Payment Types | Low | 
310 | Kyriba | ERP.133.Create an internal Invoice Payment from AP for internal HOA payment to test internal AR reconciliations | Low | 
311 | Kyriba | ERP.134.Pay internal invoice from AP via ACH | Low | 
312 | Kyriba | ERP.117.Bank Transaction Code is missing in Cash Management | Low | 
313 | Kyriba | ERP.118.Retry the same dated BAI2 File import to Cash Management for Second time | Low | 
314 | Kyriba | ERP.120.Manually delete a Bank account from Oracle and run the BAI2 import | Low | 
315 | Kyriba | ERP.121.Test the Cash Management Auto-reconciliation | Low | 
316 | Kyriba | ERP.122.Validate the Cash Management GL entries posted when a payment is matched or pending in the queue | Low | 
317 | Kyriba | ERP.123.Manually match an item in Cash Management and validate the GL entry that gets posted | Low | 
318 | Kyriba | ERP.124.validate by account in Cash Managment that prior day ending balances equals following day beginning balance. | Low | 
319 | Kyriba | ERP.128.01 Bank of America -Verify that AP file loaded successfully to Kyriba for all Payment Types | Low | 
320 | Kyriba | ERP.114.Verify that Bank accounts are set-up in Cash Management | Low | 
321 | Kyriba | ERP.115.Oracle Cash Management Should receive daily bank statement from Kyriba | Low | 
322 | Kyriba | ERP.128.02 Wells Fargo -Verify that AP file loaded successfully to Kyriba for all Payment Types | Low | 
323 | Kyriba | ERP.100:Add New GL Account in HOA and HGV s COA Account segment | Low | 
324 | Kyriba | ERP.101:Inactive /End Dated GL Account in HOA and HGV s COA Account segment | Low | 
325 | Kyriba | ERP.103.Kryba should have a process monitor log to display errors for subsequent imports if GL Account already exists in Kyriba | Low | 
326 | Kyriba | ERP.102:Account description for GL Account in Oracle Export COA files | Low | 
327 | Kyriba | ERP.130.Currency Data extracts from Kyriba and upload the exchange rates to Cloud GL | Low | 
328 | Kyriba | ERP.131.Upload Data extract from Kyriba with missing fields | Low | 
329 | Kyriba | ERP.132.Month end average FX rate | Low | 
330 | Kyriba | ERP.104.Data extracts for HOA and HGV from Kyriba and upload the journal to Cloud GL | Low | 
331 | PA | W2W-289-01 Review and Modify Intercompany Transactions | Medium | 
332 | PA | W2W-290-01 Reconcile Intercompany Transactions | High | 
333 | PA | W2W-288-01-Create Intercompany Transactions | High | 
334 | Payroll | PR.01.65_W2W Process T Rowe Price loan inbound interface | Low | 
335 | Payroll | PR.01.66_W2W Process Adoption Assistance inbound interface | Low | 
336 | Payroll | PR.01.67_W2W Process Hewitt inbound interface | Low | 
337 | Payroll | PR.01.68_W2W Process T Rowe Price deferral inbound interface | Low | 
338 | Payroll | PR.01.69_W2W Process Timesaver inbound interface | Low | 
339 | Payroll | PR.01.88_W2W Run HGV Hewitt Contributions Outbound | Low | 
340 | Payroll | PR.01.89_W2W Run Greenware_TimeSaver_Outbound_N_TRM001 | Low | 
341 | Payroll | PR.01.90_W2W Run TRowePrice_Outbound_N_BNI002 - Maintenance File | Low | 
342 | Payroll | PR.01.91_W2W Run HCM to First Advantage (WOTC) - Payroll | Low | 
343 | Payroll | PR.01.92_W2W Run Fidelity ESPP outbound file processes | Low | 
344 | Payroll | PR.01.93_W2W Run Run ADP Employment Interface | Low | 
345 | PO | W2W-256-01 - Create a Receipt | Low | 
346 | PO | W2W-265-01 - Create Purchase Order Automatically | Low | 
347 | PO | W2W-304-01- GL Code Favorite | Low | 
348 | PO | W2W-251-01 Create Requisition by Requisition Line | Medium | 
349 | PO | W2W-252-01 Duplicate Requisition | Medium | 
350 | PO | W2W-259-01 - Change GL Coding | Medium | 
351 | PO | W2W-266-01 - Approve Purchase Order | Medium | 
352 | PO | W2W-051-Import PO from BirchStreet | High | 
353 | Security Controls | SC SNF 001 - Enhanced Role Comparison | Low | 
354 | Security Controls | SC SNF 008 - User Categories | Low | 
355 | Security Controls | SC SNF 003 - Deletion of user using User.dat file | Low | 
356 | Security Controls | SC SNF 006 - Resubmit all Data Roles | Low | 
357 | Security Controls | SC SNF 009 - Link Standalone user accounts to person records | Low | 
358 | Security Controls | SC REG 001 - Copy Roles | Low | 
359 | Security Controls | SC REG 002 - Edit Roles | Low | 
360 | Security Controls | SC REG 004 - Simulate Navigator | Low | 
361 | Security Controls | SC REG 005 - Addition of privileges to a role | Low | 
362 | Security Controls | SC REG 006 - Addition of OBI duties to a role | Low | 
363 | Security Controls | SC REG 007 - Addition of Transaction Analysis duties to a role | Low | 
364 | Security Controls | SC REG 013 - Delete role from a user | Low | 
365 | Security Controls | SC REG 014 - Reset password of a user | Low | 
366 | Security Controls | SC REG 015 - User Account Locked | Low | 
367 | Security Controls | SC REG 016 - User Account Active | Low | 
368 | Security Controls | SC REG 017 - Administration Tab - Role Name Defaults | Low | 
369 | Security Controls | SC REG 018 - Administration Tab - Username and password policies | Low | 
370 | Security Controls | SC REG 020 - Send Pending LDAP Requests | Low | 
371 | Security Controls | SC REG 021 - Retrieve Pending LDAP Requests | Low | 
372 | Security Controls | SC REG 022 - Import User and Role Application Security Data | Low | 
373 | Security Controls | SC REG 023 - User Role and Access Audit Report/User Role Membership Report | Low | 
374 | Security Controls | SC REG 024 - Manage Audit Policies | Low | 
375 | Security Controls | SC REG 025 - Audit Reports | Low | 
376 | Security Controls | SC REG 029 - Reports and Analytics | Low | 
377 | Security Controls | SC REG 028 - Manage Data Access for Users - Deletion of Data Access Set | Low | 
378 | Security Controls | SC REG 003 - Create Roles | Medium | 
379 | Security Controls | SC REG 008 - Create Data roles | Medium | 

## Slide 23
Scenarios Listing
380 | Security Controls | SC REG 009 - Edit Security Profiles of a Data role | Medium | 
381 | Security Controls | SC REG 010 - View Users and the roles user has access | Medium | 
382 | Security Controls | SC REG 011 - Add Users | Medium | 
383 | Security Controls | SC REG 012 - Add role to a user | Medium | 
384 | Security Controls | SC REG 026 - Manage Data Access for Users | Medium | 
385 | Talent Management | Placeholder 15 | Low | 
386 | Talent Management | Placeholder 16 | Low | 
387 | Talent Management | Placeholder 17 | Low | 
388 | Talent Management | Placeholder 18 | Low | 
389 | Talent Management | Placeholder 19 | Low | 
390 | Talent Management | Placeholder 20 | Low | 
391 | Talent Management | Placeholder 20 | Low | 
392 | Talent Management | Placeholder 8 | Medium | 
393 | Talent Management | Placeholder 9 | Medium | 
394 | Talent Management | Placeholder 10 | Medium | 
395 | Talent Management | Placeholder 11 | Medium | 
396 | Talent Management | Placeholder 12 | Medium | 
397 | Talent Management | Placeholder 13 | Medium | 
398 | Talent Management | Placeholder 14 | Medium | 
399 | Talent Management | Placeholder 1 | High | 
400 | Talent Management | Placeholder 2 | High | 
401 | Talent Management | Placeholder 3 | High | 
402 | Talent Management | Placeholder 4 | High | 
403 | Talent Management | Placeholder 5 | High | 
404 | Talent Management | Placeholder 6 | High | 
405 | Talent Management | Placeholder 7 | High | 
406 | Workforce Compensation | Placeholder 19 | Low | 
407 | Workforce Compensation | Placeholder 20 | Low | 
408 | Workforce Compensation | Placeholder 19 | Low | 
409 | Workforce Compensation | Placeholder 18 | Low | 
410 | Workforce Compensation | Placeholder 17 | Low | 
411 | Workforce Compensation | Placeholder 16 | Low | 
412 | Workforce Compensation | Placeholder 15 | Low | 
413 | Workforce Compensation | Placeholder 14 | Medium | 
414 | Workforce Compensation | Placeholder 13 | Medium | 
415 | Workforce Compensation | Placeholder 12 | Medium | 
416 | Workforce Compensation | Placeholder 11 | Medium | 
417 | Workforce Compensation | Placeholder 10 | Medium | 
418 | Workforce Compensation | Placeholder 9 | Medium | 
419 | Workforce Compensation | Placeholder 8 | Medium | 
420 | Workforce Compensation | Placeholder 7 | High | 
421 | Workforce Compensation | Placeholder 6 | High | 
422 | Workforce Compensation | Placeholder 5 | High | 
423 | Workforce Compensation | Placeholder 1 | High | 
424 | Workforce Compensation | Placeholder 2 | High | 
425 | Workforce Compensation | Placeholder 3 | High | 
426 | Workforce Compensation | Placeholder 4 | High | 

## Slide 24: Thank You !!!